###### Task 9: Project Review
The final task is a review of the main activities of the group in completing the practical. Write a short report on the progress of the group. Your report should include:
The group's plan for the tasks.

Initially we considered splitting the four group tasks into two portions. As such:

- Task Group 1 - Task 1 & 2
- Task Group 2 - Task 3 & 4

Two members of the group would do Task Group 1 and two group members would do Task Group 2 and that to be done in an evenly spaced amount of time.
The plan was to complete the coursework in an evenly spaced amount of time, assigning amongst ourselves our individual tasks and completing them in our own time leaving plenty of time to check before submitting. All the while scheduling tutorials in between our progress through the tasks.

A review of deviations from the plan in terms of time allocation, degree of completion, sequence, completion dates, …

- 27th of February- First meeting. Had trouble with meeting all together till approximately 10 days before the first deadline due to other courses and commitments.
  - We decided to complete it in the coming weekend.
  - We also elected to do all the documentation together as we felt a group input would be more beneficial than being done individually.
- 29th of February- Planned our Tests for Task 1 and 2 on the, although did not complete the written documentation for the tasks, we planned to do so at a later date.
  - Intended to do the rest of the tasks over the weekend for the deadline of 8th of March.
- 2nd to the 4th of March - After receiving news about the extended deadline, we used our time on other subjects briefly looking at task 3 and 4.
- Monday 5th of March - We implemented our planned tests for Task 2
- Friday 9th of March - Completed to an acceptable standard the documentation for task 1 and tutorial 3.
  - Arranged a meeting with the tutor for Task 1/tutorial three for the 12th of March.
- Sunday the 11th of March - Spent time writing up documentation for tasks 1,2 as preparation for the tutorial and started preliminary work on task 4.
- Monday the 12th of March - Met with tutor for Task 1, used the session to correct many misunderstandings which we fixed on the day for both Task 1 and 2.
- Tuesday 13 March at 6:30-7:00. Created some answers for Tutorial tomorrow. Worked on finishing task 1 (Jibran and Yitong) and task 2 (Scott and Will).
  - Worked together to write up Task 4 - not completed.
  - By the end of the night task 1 and two were completed.
- Wednesday 14th March - Met for Tutorial for Task 3. Afterwards, try finish off anything else that wasn't finished and complete Task 3 Work on individual tasks. Completed Task 4 as well as making good progress on Task 3.
  - Did not complete Task 3 as expected
- Thursday 15th March. Review entire coursework all together, clean up anything. Assemble everything together. Submit by 3:30 at the latest.
Intending to finish task 3 between 12:00 and 4:00 on the 15th of March.

A short summary of what you see as the successes of the group in project planning and execution.

- When working together we completed our goals quickly.
- Group dynamic was friendly and un-stressful.
- Given what we knew, we learnt what we needed to know to complete our coursework quickly and to an excellent standard.
- Given our initial comprehensive testing we still managed to find other non-conventional ways to reinforce our overall test coverage of the system.
- Forgiving our late start we generally kept to our original plan for the tasks.

A short list of three or four areas you see room for improvement and suggestions of how you might improve in these areas.

- Starting earlier.
- Attending lectures.
- Reading lecture slides before undertaking a task.
- Doing and arranging tutorials before undertaking tasks.

Scott added scaffolding for cursor method!!!!!!!